Project Schedule for the Data Node

Red represents level one urgency – must be done for March release

Yellow represents level two urgency – can be done at a immediately after the March release (possibly in the next one to two months after the March release)

Blue represents level three urgency – can be done anytime after all level two updates (possibly three to six months after the March release)

## ESG Publisher Schedule

- Red: Complete the release of the publisher with versioning [Dependency on the Gateway’s release with versioning], testing is also required

- Red: Install bleeding edge Publisher at NCAR-only for testing

- Red: Official list of CMIP-5 enumerated best practices configuration for CMIP-5

- Red: Republish with data sets at the level of Realm

- Red: Finish CMIP-5 handler logic of CMIP-5 to make sure CMIP-5 data is publishable

- Blue: Update the GUI to minimally represent the latest changes (such as versioning, general updates, etc.)

- Red: Complete tutorial on how to use the publisher

- Yellow: Work with Roland to finish up the THREDDS catalog modifications for LAS [Roland is waiting on the Publisher to complete its task]

- Blue: Replication – complete publisher/replication api

## Data Node Manager and Integration

- Metrics (counts and magnitudes)

  - User data downloads – histogram

  - Experiment downloads – histogram

  - Variables downloads – histogram

  - Yellow: LAS metrics [Dependency on LAS]

- Monitoring

  - Total disk space per partition

  - Total free space

  - CPU – how many cores and how fast

  - Red: memory

- Notification

  - Red: [Dependency on the completion of versioning]

  - Blue: [Dependency on attribute service]

- Installation

  - Red: PKI Trustroots

  - Red: Install Data Node on pcmdi3.llnl.gov

  - Red: General cleanup

  - Yellow: LAS installation

  - Yellow: VMware and XEN

  - Blue: BDM installation integration

## Authentication and Authorization

- Yellow: On confluence server node implement/install/test OpenID filter to authenticate user making product request.

- Yellow: On confluence server node implement/install/test OpenID filter to resolve groups permitted to access data sets in LAS request and authorize user making product request by group.

- Yellow: On data node LAS server implement/install/test code to set policy statement as to which groups can access a particular request.

- Yellow: On data node implement/install/test OpenID filter authenticate user making product request.

- Yellow: On data node implement/install/test OpenID filter test requests for data product results against the list of allowed groups policy created previously for each request.

## Argonne tasks

- Red: End-user GridFTP Authorization enhancements, removal of token.

- Red: Callout, testing and documentation

- Red: Integrated testing with provided Authorization Service (dependent on Gateway team)

- Red: MyProxy Logon webstart application

- Red: Documentation of security architecture

- Yellow: LAS Security

- Blue: Automated registration, discovery and provisioning